Meeting Minutes
 Reporting Xpress – Weekly Status Meeting
 Date: 4/7/26
 Time: 1:15 PM
 Location: Microsoft Teams

Attendees
 Reporting Xpress

- Joel Weinbach – CEO, Technical Stakeholder

- Kurt Haas – Managing Partner, Business Stakeholder

Project Team

- Sean McGaha – Scrum Master

- Gabriel Attar – Product Owner

- Brayden Armstrong – Technical Lead

- Michael Spano – Technical Lead

1. Meeting Overview

The meeting focused on refining prompt engineering strategies, improving RAG output quality, and identifying final adjustments needed before project submission.
 Key themes included:

- Improving prompt clarity through structured question reframing

- Reducing hallucinations in AI-generated responses

- Enhancing alignment between user queries and analytics terminology

- Refining front-end output structure and recommended analytics section

- Aligning on final communication and delivery expectations before submission

2. Key Discussion Topics

Sprint 4 Progress and Final Adjustments
 The team reviewed current Sprint 4 progress and discussed final refinements required before submission.
 Key points included:

- The system is nearing completion, with focus shifting to refinement rather than major development

- Final adjustments are centered around improving output quality and clarity

- Joel emphasized the importance of showing progress and updates before final submission

- The team should communicate updates clearly and consistently as changes are made

3. Prompt Engineering and Query Reframing
 The team discussed improvements to the master prompt and how user questions are processed.
 Key points included:

- The current prompt partially answers user questions instead of properly reframing them

- The system should focus on rewriting user queries for clarity rather than answering them during transformation

- A structured vocabulary should be used to strengthen queries, including terms such as:

  - lapse, recaptured, retention rate, lifetime value, top segment, waterfall analysis, tenure, and fiscal year metrics

- Reframing queries using this vocabulary will allow the RAG system to retrieve more relevant and complex insights

- The updated approach should ensure the AI does not introduce new information during query transformation

- Gabriel adjusted the master prompt to reduce hallucinations and improve consistency in outputs

4. RAG System Performance and Data Strategy
 The team discussed current system behavior and improvements to retrieval performance.
 Key points included:

- Too many documents in the vector database can reduce system performance and introduce confusion

- The current dataset is sufficient, and adding more documents is not necessary at this stage

- The focus should be on improving how existing data is used rather than expanding the dataset

- Improving query clarity will directly improve retrieval accuracy and response quality

5. Front-End Improvements
 The team discussed updates to the user interface and output presentation.
 Areas for improvement include:

- The recommended analytics section should be reformatted to clearly display the reframed question

- Removing the “Why this was selected” section to simplify the user experience

- Ensuring outputs are easier to understand and aligned with user intent

- Continuing to refine how information is presented to improve clarity and usability

6. Client Collaboration and Communication
 The team discussed expectations for communication and coordination with the client.
 Key points included:

- Joel may provide a compressed document containing a more comprehensive overview of donor analytics

- This document will be generated using Claude and shared with the team for potential use

- The team should notify Joel whenever updates are made via both email and text

- All major changes should be demonstrated to the client by Friday to ensure alignment before submission

- The project is on track for submission on Sunday, with final adjustments being completed this week

7. Action Items

Project Team

- Refine the master prompt to properly reframe user questions without answering them

- Incorporate standardized analytics vocabulary into query transformation

- Improve clarity and structure of the recommended analytics section

- Remove “Why this was selected” from the front-end output

- Continue reducing hallucinations in system responses

- Ensure all updates are communicated to Joel via email and text

- Prepare final system updates for client review by Friday

Reporting Xpress

- Provide compressed analytics document for potential integration

- Continue reviewing system updates and providing feedback

8. Next Steps
 The team will focus on the following tasks before the next meeting:

- Finalizing prompt engineering improvements

- Improving alignment between user queries and analytics terminology

- Refining front-end output and usability

- Testing updated system performance after prompt adjustments

- Preparing final deliverables for submission

9. Disclaimer
 This document was AI assisted and author verified.

Sean Notes:

- QX147: recently lapsed 18 month

- Joel is potentially going to get us a file with a more comprehensive overview of donor analytics

  - He is having Claude run through the analytics to compress them into a sendable file

- Gabe adjusted the master prompt to avoid any hallucinations

- Core issue is the current prompt is just half answering the question so we need to reframe the question for clarity using the list of words below. Tell RAG to not provide any answer to the question when reframing it (use the vocab to strengthen the question)

  - This will help the RAG pull more complex information to improve the results of the output

- When new changes made send Joel an email with changes made and also send a text at the same time as an additional reminder

  - If we make changes lets be sure to show them to him by Friday as we need to submit on Sunday

Gabe Notes

- Words to replace synonyms user provides: lapse, recaptured, New donors, retention rate, retained, lapse rate, increasing gift amounts, decreasing gift amounts, seasonal and timing patterns, lifetime value, last fiscal year, current fiscal year, concentration risk, new donor conversion, top segment, middle segment, bottom segment, waterfall analysis, tenure, first-time, first time,

- Tune the conversion prompt to make new question simpler and less answering itself, introduce words above into it, current prompt transformation is “too half answering user question and not reframing, use this vocabulary of the documents in the RAG (ones above)”

  - Basically rewrite this question for clarity and whenever possible use these words in place for synonyms the user might have chosen

- Too many documents confuses the system, what we have is good

- Recommended analytics section needs to be reformatted

  - Show the actual reframed question after the AI transformed it

  - Remove “why this was selected” part of site